BRIGHT START EDUCATION SUPPORT SYSTEM

Task 1: Project Plan

_______________________________________________

Submitted by:

Keabetswe Modiba (Project Manager/Leader) -ST10438507

Chantal Mafa (Systems Analyst)-ST10444319

Dennis Moima (QA Tester) ST10451932

Kgothatso Magatsela (Developer)ST10448288

2026

TABLE OF CONTENTS

Contents

1. Introduction	4

1.1 Customer Needs	4

1.2 Goals and Objectives	4

1.3 Budget	4

1.4 Risks	4

1.5 Benefits	4

2. Milestones and Deliverables	5

A) Project Initiation and Approval	5

B) Requirements Analysis	5

C) System Analysis	5

D) System Design and Architecture	5

E) System Development and Implementation	6

F) System Testing and Quality Assurance	6

G) System Deployment and User Training	6

H) Project Closure and Final Documentation	6

3. Work Breakdown Structure	7

WBS Hierarchical Diagram	7

WBS Task Table	8

4. Gantt Chart and Interpretation	9

Gantt Chart	9

Gantt Chart Interpretation	9

5. Risk Management	10

Risk Register	10

6. Technical Feasibility	11

6.1 Hardware Resources	11

Availability and Solutions	11

6.2 Software Resources	11

Availability and Solutions	11

7. Economic Feasibility	13

Project Cost Breakdown	13

8. Team Members	14

Profile Summary	14

Education	14

Skills	14

Project Responsibilities	14

References	15

Profile Summary	15

Education	15

Skills	15

Project Responsibilities	15

References	15

Profile Summary	16

Education	16

Skills	16

Project Responsibilities	17

References	17

Profile Summary	17

Education	17

Skills	17

Project Responsibilities	18

References	18

Appendix	18

References	18

# 1. Introduction

Bright Start Education Initiative is a non-profit organization focused on improving access to education for underprivileged learners in rural and disadvantaged communities. Many students in these areas face barriers such as lack of learning resources, limited access to qualified teachers, and poor technological infrastructure. To overcome these challenges, the organization plans to develop a digital management system called the Bright Start Education Support System. The system will help the NGO manage students, volunteers, educational programs, donations, and progress reports more efficiently.

## 1.1 Customer Needs

The main need of the management team is a centralized platform that enables them to track students, coordinate volunteer teachers, manage educational programs, and monitor the progress of learners. The majority of the organization's work is currently handled manually using spreadsheets and paper records, leading to inefficiencies, data loss, and difficulty in tracking the impact of programs. The new system will simplify these processes and provide accurate data for decision-making.

## 1.2 Goals and Objectives

The project's main objectives are to develop a reliable, user-friendly system that can store and manage student information, track volunteer activities, record donations, and generate reports for stakeholders and sponsors (Contributors, 2023). The system will also help administrators schedule tutoring sessions, monitor student performance, and communicate effectively with volunteers and donors. By digitizing these processes, the organisation will be able to improve operational efficiency and increase the reach of its educational programs. This project will be completed in approximately 50 days (1 day = 8 hours).

## 1.3 Budget

Because the organization runs on a small budget supported by grants and donations, cost restrictions are an important factor to consider. The project must therefore use affordable technologies. Development will be completed using affordable software tools and existing hardware resources to minimise expenses. The team must ensure that development stays within the allocated budget of R62 370 while still delivering a functional and high-quality system.

## 1.4 Risks

There are several risks associated with the project. If the project is delayed or exceeds its budget, the organisation may struggle to implement the system in time for upcoming educational programs. There is also a chance that team members may not have the necessary skills, or that requirements may change during development. If the system fails to meet user needs, the NGO may continue to rely on inefficient manual processes.

## 1.5 Benefits

If the project is successful, the benefits for the customer will be significant. The NGO will gain an organized and efficient platform for managing educational initiatives. Employees will be able to manage student progress, coordinate volunteers, and manage resources more effectively. Additionally, the system will help the organization demonstrate its impact to donors and sponsors, increasing the chances of receiving future funding and expanding its educational programs.

# 2. Milestones and Deliverables

Projects usually follow structured phases such as initiation, planning, execution, and closure. The following milestones and their associated deliverables define the key phases of the project (Sante Delle- Vergini & Douglas Eacersall, 2023). Each milestone represents a major stage in the development of the Bright Start Education Support System.

## A) Project Initiation and Approval

Official start of the project. During this phase the project objectives, scope, stakeholders, and expected outcomes are defined. The NGO management needs to approve before proceeding.

Deliverables:

- Project proposal document

- Project scope

- Stakeholder identification report

- Project approval confirmation from NGO management

## B) Requirements Analysis

In this stage, the project team gathers and analyzes requirements from the management and program coordinators. The objective is to understand the operational needs of the organization and determine what features the system must provide.

Deliverables:

- Requirements gathering report

- Functional requirements specification

- Non-functional requirements specification

- Use case descriptions for system users (students, admin and volunteers)

## C) System Analysis

The collected requirements are analyzed to determine how the system will operate. The project team identifies how technology can improve efficiency.

Deliverables:

- System analysis report

- Business process diagrams

- System requirement specification (SRS) document

- Data flow diagrams showing how information moves through the system

## D) System Design and Architecture

The design structure of the Bright Start Education Support System includes the database structure, system architecture, and the layout of user interfaces.

Deliverables:

- System architecture diagram

- Database design (Entity Relationship Diagram - ERD)

- User interface wireframes or prototypes

- System design specification document

## E) System Development and Implementation

The development team begins coding the system and building the database. Core functionalities such as student registration, volunteer management, program scheduling, and donation tracking are implemented.

Deliverables:

- Working system modules

- Integrated database system

- Functional prototype of the NGO management system

- Source code repository (GitHub)

## F) System Testing and Quality Assurance

The developed system is tested to ensure that it meets the specified requirements. Testing includes checking functionality, performance, usability, and security.

Deliverables:

- Test plan document

- Test case documentation

- System testing report

- Bug/issue tracking report and resolved errors

## G) System Deployment and User Training

The system is deployed for use by the NGO after successful testing. Staff is then trained on how to operate the system and manage its features effectively.

Deliverables:

- Deployed Bright Start Education Support System

- User training materials and guides

- System installation documentation

- Initial user feedback report

## H) Project Closure and Final Documentation

This phase marks the completion of the project. Final documentation is prepared and delivered to the NGO management for future reference and system maintenance.

Deliverables:

- Final project report

- System user manual

- Technical documentation

- Project evaluation and closure report

# 3. Work Breakdown Structure

The Work Breakdown Structure (WBS) provides a hierarchical decomposition of all project tasks. Each task is described with its duration, predecessor, responsible team member, and required resources.

## WBS Hierarchical Diagram

Work Breakdown Structure – Hierarchical Diagram

## WBS Task Table

| Task ID | Task Name | Description | Time Allocation (hrs) | Predecessor | Responsible Member | Resources |
| --- | --- | --- | --- | --- | --- | --- |
| 1.0 | Project Planning | Define scope and timeline | 30 Hours | None | Project Manager | MS Word |
| 2.0 | Requirements Gathering | Collect requirements from organisation staff | 72 Hours | 1.0 | System Analyst | Interview forms |
| 3.0 | System Analysis | Analyse requirements and define system processes | 30 Hours | 2.0 | System Analyst | Documentation tool |
| 4.0 | System Design | Design system architecture and database | 25 Hours | 3.0 | System Designer | Design software |
| 5.0 | Database Development | Create database for stakeholders | 50 Hours | 4.0 | Developer | SQL Server |
| 6.0 | System Development | Develop system features | 70 Hours | 5.0 | Developer | Visual Studio |
| 7.0 | Testing | Test functionality and fix errors | 36 Hours | 6.0 | Tester | Testing tools |
| 8.0 | Deployment | Install and configure system | 20 Hours | 7.0 | IT Support | Server |
| 9.0 | Training & Documentation | Train users and prepare final documentation | 20 Hours | 8.0 | Project Team | Training material |

Work Breakdown Structure – Detailed Task Table

# 4. Gantt Chart and Interpretation

## Gantt Chart

| ID | Task Name | Hrs | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 | 21 | 22 | 23 | 24 | 25 | 26 | 27 | 28 | 29 | 30 | 31 | 32 | 33 | 34 | 35 | 36 | 37 | 38 | 39 | 40 | 41 | 42 | 43 | 44 | 45 | 46 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1.0 | Project Planning | 30h |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2.0 | Requirements Gathering | 72h |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3.0 | System Analysis | 30h |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4.0 | System Design | 25h |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5.0 | Database Development | 50h |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 6.0 | System Development | 70h |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7.0 | Testing | 36h |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 8.0 | Deployment | 20h |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 9.0 | Training & Documentation | 20h |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

|  | Task Duration (Working Days) |
| --- | --- |

Gantt Chart – Project Schedule Overview

## Gantt Chart Interpretation

The Gantt chart above illustrates the schedule for the Bright Start Education Support System project. The project spans approximately 50 working days (400 hours). Tasks are arranged sequentially with some opportunities for parallel activity.

Project Planning (Task 1.0) is the first activity, scheduled for 30 hours at the start of the project. It has no predecessor and must be completed before any other phase begins. Requirements Gathering (Task 2.0) follows immediately and is the longest requirements-phase task at 72 hours, reflecting the need to consult multiple stakeholders including management and program coordinators (Wienclaw, Project Management, 2021).

System Analysis (Task 3.0) and System Design (Task 4.0) follow in sequence, together accounting for 55 hours of analytical and design work. These phases are critical as they inform the development phase. Database Development (Task 5.0) and System Development (Task 6.0) are the most time-intensive tasks, collectively requiring 120 hours. They run sequentially as the database structure must be in place before full system development can proceed.

Testing (Task 7.0) is allocated 36 hours and only commences after development is complete, ensuring that a fully functional system is evaluated. Deployment (Task 8.0) and Training and Documentation (Task 9.0) conclude the project, each requiring 20 hours. The chart confirms that the overall project timeline is realistic and that all tasks have been logically sequenced with appropriate predecessor dependencies.

# 5. Risk Management

Risk management involves identifying potential risks, assessing their probability and impact, and developing proactive mitigation plans. The table below identifies six key risks for this project, along with their assessed probability, impact level, and mitigation strategies.

## Risk Register

| Risk | Probability | Impact | Mitigation Plan |
| --- | --- | --- | --- |
| Lack of technical skills | Medium | Medium | Provide training to team members before and during the commencement of the project to ensure all members have the necessary technical competencies. |
| Budget limitations | Medium | High | Reduce costs by using open source software and cloud services. Monitor expenditure weekly and adjust scope if necessary to stay within budget. |
| Poor communication with members | Low | High | Schedule regular meetings to discuss progress updates. Use a shared communication platform (e.g. WhatsApp, Teams) to ensure all members are informed at all times. |
| Loss of data | Low | High | Maintain regular backups of all project files and databases on both local and cloud storage (e.g. GitHub, Google Drive) to prevent data loss. |
| Project delays | High | Medium | Set realistic timelines and always track progress using the Gantt chart. Identify bottlenecks early and reallocate resources to meet deadlines. |
| Member leaves project | Medium | High | Always have other team members on standby and maintain detailed documentation so that new members can quickly understand the project and its requirements. |

Risk Register – Probability, Impact and Mitigation Plans

Research shows that the most critical risks identified are budget limitations, loss of data, poor communication, and member departure, all of which carry a high impact (Lukina, 2022). These risks are addressed with detailed mitigation plans including budget monitoring, regular backups, structured communication channels, and thorough documentation practices. Project delays carry a high probability and are mitigated through realistic scheduling and continuous progress tracking using the Gantt chart.

# 6. Technical Feasibility

To successfully develop the Bright, Start Education Support System, several hardware and software resources are required (Institute, 2021). This section outlines the required resources, their availability, and solutions to any potential availability challenges.

## 6.1 Hardware Resources

The following hardware resources are required for the development and deployment of the system:

- Desktop computers or laptops for development (minimum 8GB RAM, Intel Core i5 or equivalent)

- Internet connection for collaboration, research, and cloud-based version control

- External storage devices (USB drives or external hard drives) for backup and data storage

- Server platform for system deployment (physical or cloud-based)

## Availability and Solutions

Most of the required hardware resources are already available to the development team, as each team member has access to a personal laptop or desktop computer suitable for development. Internet access is available through institutional and personal connections.

One potential availability issue is the server platform required for system deployment. The NGO does not currently own a dedicated server. To resolve this, the team will make use of affordable cloud hosting services such as Microsoft Azure for Students or AWS Free Tier, which provide server capacity at minimal or no cost (Co., 2023). This approach eliminates the need to purchase physical server hardware and ensures that the system can be deployed within the available budget.

External storage devices are available to all team members for local backups. Cloud storage via GitHub and Google Drive will serve as the primary backup solution to prevent data loss.

## 6.2 Software Resources

The following software tools are required for system development:

- Visual Studio – Integrated Development Environment (IDE) for system development

- Programming languages: C# or JavaScript – for front-end and back-end development

- Database Management System: MySQL or SQL Server – for storing and managing application data

- GitHub – for version control, source code management, and team collaboration

- Microsoft Office or equivalent documentation tools – for project documentation and reporting

## Availability and Solutions

All required software tools are available as free or educational versions. Visual Studio Community Edition is available at no cost. MySQL is open-source and freely available. GitHub provides free repositories for student and non-profit users. These tools are therefore suitable and financially sustainable for a non-profit organization with limited resources.

The development team has confirmed that all team members have the required software installed or can install it without additional cost. No licensing fees are anticipated, ensuring that the project remains within the allocated budget.

In conclusion, the Bright Start Education Support System is technically feasible. The development team can successfully build and deploy the system using the identified hardware and software resources, with identified availability challenges resolved through the use of free-tier cloud services and open-source tools.

# 7. Economic Feasibility

“The economic feasibility section is meant to provide a detailed breakdown of all project activities, associated responsibilities, time allocations, hourly tariffs, and cost per task”, (Wienclaw, Project Management, 2021). The total budget for the project has been calculated to ensure that it remains within the financial constraints of the Bright Start Education Initiative.

## Project Cost Breakdown

| Task Identification | Responsibility | Time Allocated | Tariff (R/Hr) | Cost per Task |
| --- | --- | --- | --- | --- |
| Project Planning | Project Manager | 30 Hours | R300 | R9 000 |
| Requirements Gathering | Analyst | 72 Hours | R150 | R10 800 |
| System Analysis | Analyst | 30 Hours | R200 | R6 000 |
| System Design | Designer | 25 Hours | R250 | R6 250 |
| Database Development | Developer | 50 Hours | R180 | R9 000 |
| System Development | Developer | 70 Hours | R180 | R12 600 |
| Testing | QA Tester | 36 Hours | R120 | R4 320 |
| Deployment | IT Support | 20 Hours | R130 | R2 600 |
| Training, Closure & Documentation | All Team Members | 20 Hours | R90 | R1 800 |
| TOTAL PROJECT BUDGET |  |  |  | R62 370 |

Economic Feasibility – Project Cost Breakdown and Total Budget

The total project budget amounts to R62 370. This figure includes all development, analysis, design, testing, deployment, and training activities. All tariff rates have been set at affordable levels appropriate for a non-profit project, and the use of open-source software and existing hardware resources further reduces overall costs. The project is therefore economically feasible within the organization's financial constraints.

# 8. Team Members

The project is delivered by a team of four members; each assigned a specific role. The curricula vitae below provide details of each team member's qualifications, skills, and project responsibilities.

Keabetswe Modiba

Role in Project:  Project Manager/Leader

Contact:  073 927 3679

## Profile Summary

A dedicated and detail-oriented Information Technology student with strong leadership and organizational skills. Experienced in coordinating team projects, managing timelines, and ensuring project objectives are achieved efficiently.

## Education

Sibisi high school

Honours Degree in Information Technology

University of Cape Town   |   2019 – 2023

## Skills

- Project Planning and Coordination

- Time Management

- Communication and Leadership

- Problem Solving

- Microsoft Office (Word, Excel, PowerPoint)

## Project Responsibilities

- Managed overall project planning and scheduling

- Coordinated team activities and meetings

- Ensured deadlines were met

- Oversaw documentation and reporting

## References

Siza Dlamini

Senior Project Coordinator

Bright Start Education Initiative

Tel: 012 773 092

Email: siza.dlamini@brightstartsa.org

Chantal Mafa

Role in Project:  Systems Analyst

Contact:  086 829 2620

## Profile Summary

A motivated IT student with strong analytical skills and a passion for understanding system requirements and improving processes. Skilled in gathering and analysing user requirements.

## Education

Cosford high school

PHD in Information Technology

Gauteng College   |   2018 – 2021

## Skills

- Requirements Analysis

- Critical Thinking

- Documentation Skills

- Communication Skills

- Research Skills

## Project Responsibilities

- Gathered system requirements from stakeholders

- Analysed business processes

- Created system requirement specifications

- Assisted in system design planning

## References

Innocent Moloi

IT Manager

Gauteng College

Tel: 060 638 8293

Email: i.moloi@gautengtvet.edu.za

Matome Modise

Systems Lecturer

Gauteng College

Tel: 067 877 5687

Email: m.modise@gautengtvet.edu.za

Dennis Moima

Role in Project:  Software Developer

Contact:  060 936 3485

## Profile Summary

An enthusiastic IT student with a strong interest in software development. Skilled in programming and developing user-friendly systems.

## Education

Palace high school

Honours in Information Technology

Richfield College   |   2020 – 2023

## Skills

- Programming (C#, Java)

- Problem Solving

- Debugging

- Database Development

- System Integration

## Project Responsibilities

- Developed system features and functionalities

- Designed and implemented database structures

- Integrated system components

- Fixed bugs and improved system performance

## References

Sydney Nkosi

Software Development Lecturer

Richfield College

Tel: 083 768 242

Email: s.nkosi@richfield.ac.za

Don Petersen

Senior Software Engineer

Tech Bridge Solutions

Tel: 073 683 48

Email: don.petersen@techbridge.co.za

Kgothatso Magatsela

Role in Project:  QA Tester & Documentation Specialist

Contact:  066 735 284

## Profile Summary

A detail-oriented IT student with strong testing and documentation skills. Passionate about ensuring system quality and accuracy.

## Education

Matlapula Secondary School

Degree in Information Technology

Rosebank College   |   2023 – 2025

## Skills

- System Testing

- Attention to Detail

- Documentation Writing

- Analytical Thinking

- Microsoft Office

## Project Responsibilities

- Conducted system testing and identified errors

- Prepared test cases and reports

- Documented system processes

- Assisted with user manuals and training materials

## References

Mike van der Merwe

QA Lead

Rosebank College

Tel: 078 273 8433

Email: mike.vdmerwe@rosebankcollege.co.za

## Appendix

Additional resources for the Bright Stars project are included in this section. This document's main body contains references to each appendix.

APPENDIX A: GitHub Repository

https://github.com/DraxlerSosa/Bright-Start-Education-Support-System

APPENDIX B:  POPIA COMPLIANCE CHECKLIST

A completed POPIA (Protection of Personal Information Act 4 of 2013) compliance checklist for the BIGHT STAR application will be produced during the Security Review milestone (T9) and appended here upon completion.

APPENDIX C: GHANT CHART

A full-resolution export of the project Gantt chart generated in Teams Gantt is attached below. The chart includes exact start and end dates, task owners, and dependency arrows.

# References

Co., H. T. (2023, - -). Introduction to Cloud Computing Computing. Retrieved from Nature Springer Links: https://link.springer.com/chapter/10.1007/978-981-19-3026-3_1

Contributors, N. E. (2023, July 10). Why Is Project Management Important? Retrieved from National University: https://www.nu.edu/blog/why-is-project-management-important/

Institute, P. M. (2021). A GUIDE TO THE PROJECT MANAGEMENT BODY OF KNOWLEDGE (PMBOK GUIDE) AND THE STANDARD FOR PROJECT MANAGEMENT (PAPERBACK, 7TH ED). Chicago: Project Management Institute.

Lukina, O. (2022, May -). RISK MANAGEMENT AT NON-GOVERNMENTAL ORGANISATIONS. Retrieved from ymca: https://www.ymcaeurope.com/risk-management-at-non-governmental-organisations/

Sante Delle- Vergini, C. D., & Douglas Eacersall, M. A. (2023). Teaching project management to primary school children: a scoping review. Springer Nature Links, 51, 1035-1062. doi:10.1007/s13384-023-00627-7

Wienclaw, R. A. (2021, June 15). Project Management. Retrieved from EBSCO: https://www.ebsco.com/research-starters/business-and-management/project-management

Wienclaw, R. A. (2021, May -). Project Management. Retrieved from EBSCO: https://www.ebsco.com/research-starters/business-and-management/project-management